**Intern Id :** IS/A1/C8669 **Gmail**: saketsuraj1998@gmail.com **Project Report: Redesign of King Sukh Guest House Website**

**1. Project Overview**

* **Project Name**: Redesign of King Sukh Guest House Website
* **Client**: King Sukh Guest House
* **Project Duration**: 25 Days
* **Primary Objective**: To redesign the existing website of King Sukh Guest House to improve its design aesthetics, responsiveness, and overall user experience. The goal is to create a visually appealing and user-friendly website that effectively promotes the guest house's services and attracts potential customers.

**2. Task Description**

The project involves a comprehensive redesign of the current King Sukh Guest House website. The new design will focus on enhancing the visual appeal, improving navigation, and ensuring the website is fully responsive across all devices. The redesign will be implemented using a combination of HTML, CSS (preferably with a framework like Bootstrap or Tailwind CSS), JavaScript, and optionally, React.js or Next.js.

**3. Assets Provided**

* **Current Website**: [King Sukh Guest House](https://www.kingsukhguesthouse.com/)
* **Design Assets**: Images, logos, and other resources provided via   
  https://www.kingsukhguesthouse.com/

**4. Project Approach**

**4.1 Analysis of Existing Website**

* **Review Current Website**: Examine the existing website layout, design elements, and user experience to identify strengths and weaknesses.
* **Identify Areas for Improvement**: Determine key areas where the redesign can improve user engagement, aesthetics, and overall functionality.

**4.2 Design Concept Development**

* **Wireframes/Mock-ups**: Create wireframes or mock-ups that illustrate the proposed redesign, focusing on enhancing aesthetics, navigation, and user engagement.
* **Brand Consistency**: Ensure that the new design aligns with the guest house's branding and theme.

**4.3 Selection of Tech Stack**

* **Technology Selection**: Based on the project requirements, choose the most suitable technologies, such as HTML, CSS (Bootstrap or Tailwind CSS), JavaScript, and optionally, React.js or Next.js.

**4.4 Implementation**

* **Development**: Implement the redesigned website using the selected technologies. Focus on creating a responsive design compatible with various devices and screen sizes.
* **User Experience Enhancements**: Integrate smooth animations, transitions, and interactive elements to enhance the overall user experience.

**4.5 Testing and Optimization**

* **Comprehensive Testing**: Conduct thorough testing to identify and fix any bugs or compatibility issues.
* **Performance Optimization**: Optimize the website for fast loading times and smooth navigation.
* **Responsive Design Testing**: Ensure the website provides a consistent experience across different devices and browsers.

**4.6 Documentation (Optional)**

* **Project Documentation**: Create documentation outlining the project scope, design decisions, and technical details, if applicable.
* **Maintenance Guide**: Include instructions for maintaining and updating the website in the future.
* **Challenges and Solutions**: Document any challenges encountered during the redesign process and how they were addressed.

**5. Deliverables**

* **Redesigned Website**: A fully redesigned King Sukh Guest House website with enhanced design, responsiveness, and improved user experience.
* **Project Documentation**: If prepared, detailed documentation covering the project’s process, design decisions, and technical aspects.

**6. Timeline**

* **Planning and Analysis**: 3 Days
* **Design and Concept Development**: 5 Days
* **Implementation**: 12 Days
* **Testing and Optimization**: 3 Days
* **Documentation (Optional)**: 2 Days

**7. Conclusion**

This project aims to revitalize the King Sukh Guest House's online presence through a modern, user-friendly design that is both visually appealing and responsive. The proposed timeline and deliverables will ensure that the project is completed within 25 days, providing a polished final product that effectively promotes the guest house's services.

For any further clarification or assistance with this project, please contact saketsuraj1998@gmail.com.